🛡 GitGuard AI Automated Pull Request Sentinel Product Requirements Document (PRD) v1.0

| Product Name | GitGuard AI |
| --- | --- |
| Document Version | 1.0 |
| Status | Draft — Ready for Engineering Review |
| Tech Stack | MERN (MongoDB, Express.js, React, Node.js) |
| Document Date | March 9, 2026 |
| Owner | Product Team |
| Classification | Internal / Confidential |

# 1. Executive Summary

GitGuard AI is an internal developer-productivity tool that automatically reviews Pull Requests (PRs) on GitHub using a Large Language Model (LLM). When a PR is opened or updated, the system receives a GitHub Webhook event, extracts only the changed diff, sends it for AI analysis, and posts a structured code-review comment directly on the PR — flagging bugs, security vulnerabilities, and performance issues, and supplying copy-paste-ready fixed code blocks.

The product is designed to complement human reviewers, reduce review turnaround time, and raise the baseline code quality across engineering teams without requiring any change to existing developer workflows.

# 2. Problem Statement

Engineering teams face the following recurring pain points in their code review process:

- Slow Cycle: Human reviewers are bottlenecks — PRs can wait hours or days before receiving feedback.

- Missed Issues: Reviewers miss subtle security vulnerabilities (e.g., SQL injection, insecure deserialization) under time pressure.

- Inconsistency: Code style and best-practice inconsistencies increase technical debt.

- Unclear Feedback: Junior developers receive insufficient actionable feedback on how to fix issues — not just what is wrong.

GitGuard AI addresses all four pain points by providing instant, deterministic, and educational first-pass reviews on every PR automatically.

# 3. Goals & Success Metrics

## 3.1 Product Goals

- Deliver automated AI review comments within 60 seconds of a PR being opened.

- Identify at minimum 80% of known bug categories in a benchmark test suite.

- Keep LLM token cost per review under $0.05 by analysing diffs only.

- Maintain 99.5% webhook processing uptime.

## 3.2 Key Performance Indicators (KPIs)

| Metric | Target | Measurement |
| --- | --- | --- |
| Review latency (webhook → comment) | < 60 seconds | Server logs |
| Bug detection rate | ≥ 80% | Benchmark suite |
| Token cost per review | < $0.05 | LLM billing API |
| Webhook uptime | ≥ 99.5% | Uptime monitor |
| Developer CSAT score | ≥ 4 / 5 | Quarterly survey |

# 4. Scope

## 4.1 In Scope (v1.0)

- Secure GitHub Webhook receiver (Node.js / Express).

- Webhook signature verification via HMAC-SHA256.

- Diff extraction from pull_request events (opened, synchronize).

- LLM integration for code review (Claude API or OpenAI GPT-4o).

- Structured PR comment posted via GitHub REST API.

- React admin dashboard for reviewing past analyses and token usage.

- MongoDB persistence of webhook events, diffs, and AI reviews.

## 4.2 Out of Scope (v1.0)

- Full codebase analysis (only diffs are analysed).

- Auto-merging or auto-approving PRs.

- Integration with GitLab, Bitbucket, or Azure DevOps.

- Mobile application.

- Custom fine-tuned models (uses off-the-shelf LLM APIs).

# 5. Feature Specifications

F-01: GitHub Webhook Receiver [P0]

▸ POST /api/webhooks/github endpoint to receive GitHub events over HTTPS.

▸ HMAC-SHA256 signature validation on every incoming request using GITHUB_WEBHOOK_SECRET.

▸ Parse pull_request events; filter for action: opened and action: synchronize.

▸ Return HTTP 200 immediately; queue processing asynchronously to avoid GitHub timeout.

▸ Store raw event payload in MongoDB with timestamp and delivery GUID.

F-02: Diff Extraction & Preprocessing [P0]

▸ Fetch the PR diff via GitHub REST API: GET /repos/{owner}/{repo}/pulls/{pull_number}/files.

▸ Authenticate with a GitHub App installation token (preferred) or a PAT stored in .env.

▸ Extract patch hunks for each changed file; strip binary files and auto-generated files.

▸ Concatenate diffs into a single context string; enforce a configurable MAX_DIFF_TOKENS cap (default 6000 tokens).

▸ If diff exceeds cap, prioritise files by lines changed (largest first) and truncate.

F-03: LLM-Powered Code Analysis [P1]

▸ Send the preprocessed diff to the configured LLM using a system-engineered prompt.

▸ Prompt instructs LLM to identify: bugs, security vulnerabilities, performance issues.

▸ Prompt requires structured Markdown output with severity labels (🔴 Critical / 🟡 Warning / 🟢 Info).

▸ Each finding must include a corrected code block in a Markdown fenced code block for copy-paste.

▸ LLM provider abstracted behind a service interface (swap Claude ↔ GPT-4o via .env).

▸ Implement retry logic with exponential back-off (3 retries, max 30 s) for transient API failures.

F-04: GitHub PR Comment Posting [P1]

▸ Post review as a single PR comment via POST /repos/{owner}/{repo}/issues/{number}/comments.

▸ Comment header includes GitGuard AI branding and PR metadata (commit SHA, file count).

▸ If AI finds no issues, post a concise 'No issues found ✅' comment rather than staying silent.

▸ On subsequent pushes to the same PR (synchronize), post a new review comment (do not edit old).

▸ Rate-limit posting to maximum 5 comments per PR per hour to prevent spam.

F-05: React Admin Dashboard [P2]

▸ Single-page React app served by the Express backend (or Vite dev server in development).

▸ Dashboard Home: live list of recent PRs reviewed, with status badges.

▸ Detail View: side-by-side diff viewer with AI findings highlighted inline.

▸ Metrics Panel: token usage per review, cost estimates, review latency chart (Recharts).

▸ Settings Page: configure LLM provider, model, max tokens, webhook secret rotation.

▸ Authentication: JWT-based login (admin users only); no public access.

# 6. System Architecture

## 6.1 High-Level Architecture

GitGuard AI follows a standard MERN architecture with an asynchronous job queue for processing:

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | React 18 + Vite + Tailwind CSS | Admin dashboard SPA |
| Backend API | Node.js 20 + Express 5 | REST API + Webhook server |
| Job Queue | Bull (Redis-backed) | Async diff analysis jobs |
| Database | MongoDB 7 + Mongoose 8 | Events, reviews, metrics |
| Cache/Queue | Redis 7 | Job queue broker |
| LLM | Anthropic / OpenAI API | Code review intelligence |
| GitHub API | Octokit REST.js | Diff fetch + comment post |

## 6.2 Data Flow

The end-to-end processing pipeline follows these steps:

- GitHub fires a pull_request webhook to POST /api/webhooks/github.

- Express validates the HMAC signature; returns 200 OK immediately.

- Webhook controller enqueues a review job in Bull (Redis) and persists the raw event to MongoDB.

- Bull worker picks up the job; calls GitHub API via Octokit to fetch the diff.

- Diff is preprocessed (truncated, cleaned) and injected into the engineered system prompt.

- LLM API returns structured Markdown review. Result is stored in MongoDB.

- Octokit posts the review as a comment on the GitHub PR.

- React dashboard polls or receives a real-time update (Socket.IO) to display the new review.

# 7. API Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/webhooks/github | HMAC Secret | Receive GitHub webhook events |
| POST | /api/auth/login | None | Admin login, returns JWT |
| GET | /api/reviews | JWT Bearer | List all PR reviews (paginated) |
| GET | /api/reviews/:id | JWT Bearer | Get a specific review detail |
| GET | /api/metrics | JWT Bearer | Token usage & latency stats |
| GET | /api/settings | JWT Bearer | Get current config |
| PUT | /api/settings | JWT Bearer | Update LLM provider/model config |

# 8. Data Models (MongoDB)

### WebhookEvent

deliveryId (String, unique)  ·  repositoryFullName (String)  ·  prNumber (Number)  ·  prTitle (String)  ·  prUrl (String)  ·  action (String)  ·  senderLogin (String)  ·  rawPayload (Mixed)  ·  receivedAt (Date)  ·  status (enum: queued | processing | completed | failed)

### Review

webhookEventId (ObjectId ref)  ·  repositoryFullName (String)  ·  prNumber (Number)  ·  commitSha (String)  ·  diffStats { filesChanged, additions, deletions }  ·  llmProvider (String)  ·  modelUsed (String)  ·  promptTokens (Number)  ·  completionTokens (Number)  ·  estimatedCostUsd (Number)  ·  reviewMarkdown (String)  ·  findingsSummary [{ severity, file, description }]  ·  githubCommentId (String)  ·  latencyMs (Number)  ·  createdAt (Date)

# 9. Security Requirements

- All secrets (GITHUB_WEBHOOK_SECRET, GITHUB_TOKEN, LLM_API_KEY, JWT_SECRET, MONGO_URI) stored in environment variables — never committed to source control.

- Webhook endpoint validates HMAC-SHA256 signature on every request; reject with 401 if invalid.

- GitHub token scoped to minimum required permissions: repo (read), pull_requests (write).

- Admin dashboard protected by JWT auth; tokens expire in 8 hours.

- All inter-service communication within Docker network; no direct DB exposure.

- Rate limiting on all public-facing endpoints (express-rate-limit): 100 req / 15 min.

- HTTPS enforced in production; HTTP redirects to HTTPS.

- MongoDB credentials use least-privilege application user; no root access.

# 10. Non-Functional Requirements

## 10.1 Performance

- Webhook endpoint must respond within 500 ms (before async processing).

- Full review cycle (webhook received → comment posted) must complete within 60 s under normal LLM API latency.

## 10.2 Scalability

- Bull queue allows horizontal scaling by adding more worker processes.

- MongoDB Atlas supports auto-scaling for storage.

## 10.3 Reliability

- Failed Bull jobs are retried up to 3 times with exponential back-off.

- Dead-letter queue for permanently failed jobs with alerting.

## 10.4 Observability

- Structured JSON logging with Winston; log levels: error, warn, info, debug.

- Health-check endpoint GET /health returns service status and DB connectivity.

- Optional Prometheus metrics endpoint /metrics for latency histograms and job counters.

# 11. Recommended Project Structure

gitguard-ai/ ├── backend/ │ ├── src/ │ │ ├── config/ # env vars, LLM config │ │ ├── controllers/ # webhookController.js │ │ ├── middleware/ # auth.js, rateLimit.js │ │ ├── models/ # WebhookEvent.js, Review.js │ │ ├── queues/ # reviewQueue.js (Bull) │ │ ├── routes/ # webhooks.js, reviews.js │ │ ├── services/ # githubService.js, llmService.js │ │ └── workers/ # reviewWorker.js │ ├── .env.example │ └── package.json ├── frontend/ │ ├── src/ │ │ ├── components/ # ReviewCard, DiffViewer, MetricsChart │ │ ├── pages/ # Dashboard, ReviewDetail, Settings │ │ ├── services/ # api.js (Axios instance) │ │ └── context/ # AuthContext.jsx │ └── package.json ├── docker-compose.yml └── README.md

# 12. Development Milestones

| Sprint | Duration | Deliverables | Status |
| --- | --- | --- | --- |
| S-1 | Week 1–2 | Project scaffold, MongoDB models, Webhook receiver + HMAC validation | 🔲 Planned |
| S-2 | Week 3–4 | GitHub diff fetch (Octokit), Bull queue setup, LLM service abstraction | 🔲 Planned |
| S-3 | Week 5–6 | LLM prompt engineering, structured output parsing, PR comment posting | 🔲 Planned |
| S-4 | Week 7–8 | React dashboard (auth, review list, detail view) | 🔲 Planned |
| S-5 | Week 9–10 | Metrics panel, settings page, Docker Compose, README | 🔲 Planned |
| S-6 | Week 11–12 | QA, security audit, performance testing, production deploy | 🔲 Planned |

# 13. Master Build Prompt for GitGuard AI

Use the following prompt verbatim with any capable coding LLM (Claude, GPT-4o, Gemini) to scaffold the entire project:

MASTER BUILD PROMPT — GitGuard AI (MERN) You are an expert full-stack MERN developer. Build a complete production-ready application called "GitGuard AI" — an AI-powered GitHub Pull Request reviewer. Follow every requirement below precisely. ══ TECH STACK ══ Backend : Node.js 20, Express 5, Mongoose 8, Bull (Redis job queue), Octokit REST.js, Winston logger Frontend : React 18, Vite, Tailwind CSS, Axios, Recharts, React Router v6 Database : MongoDB 7 (Atlas or local) Cache : Redis 7 (for Bull queue) LLM : Abstract service interface — default to Anthropic claude-sonnet-4-20250514 ══ BACKEND REQUIREMENTS ══ 1. WEBHOOK ENDPOINT: POST /api/webhooks/github - Validate GitHub HMAC-SHA256 signature using GITHUB_WEBHOOK_SECRET env var - Parse pull_request events with action "opened" or "synchronize" only - Respond HTTP 200 immediately; enqueue async Bull job "review:pr" - Persist raw webhook payload to WebhookEvent MongoDB collection 2. REVIEW WORKER (Bull): workers/reviewWorker.js - Fetch changed files via Octokit: GET /repos/{owner}/{repo}/pulls/{n}/files - Concatenate patch hunks into a diff string; skip binary and generated files - Enforce MAX_DIFF_TOKENS=6000 (configurable); truncate if exceeded - Call llmService.analyzeCode(diff, prContext) → returns Markdown string - Post result as PR comment via Octokit - Save completed Review document to MongoDB (tokens used, cost, latency) - Retry 3 times on failure with exponential back-off 3. LLM SERVICE: services/llmService.js - Accept provider via LLM_PROVIDER env var ("anthropic" ¦ "openai") - Use the following system prompt (inject diff as user message): SYSTEM: You are GitGuard AI, an expert code reviewer. Analyse the following git diff and respond ONLY in the Markdown format below. Be concise but precise. ## 🔴 Critical Issues\n[bugs or security flaws — include corrected code block]\n ## 🟡 Warnings\n[performance or reliability issues — include improved code block]\n ## 🟢 Suggestions\n[style, readability improvements]\n ## ✅ Summary\n[2-sentence overall verdict] 4. GITHUB SERVICE: services/githubService.js - Initialise Octokit with GITHUB_TOKEN - Export: fetchPrFiles(owner, repo, prNumber), postComment(owner, repo, prNumber, body) 5. AUTH: JWT-based admin authentication - POST /api/auth/login → validates ADMIN_PASSWORD env var → returns JWT (8h expiry) - Protect all /api/reviews and /api/metrics routes with JWT middleware 6. ROUTES: GET /api/reviews — paginated list (page, limit query params) GET /api/reviews/:id — single review with full Markdown GET /api/metrics — aggregate token usage, avg latency, review count GET /health — returns { status: "ok", db: "connected" } ══ FRONTEND REQUIREMENTS ══ Pages: Dashboard (/), ReviewDetail (/:id), Settings (/settings), Login (/login) Dashboard: Table of recent reviews — PR title, repo, date, finding counts, status badge ReviewDetail: Show rendered Markdown review + diff stats sidebar Metrics panel on Dashboard: Recharts LineChart for daily review count & avg latency Settings: Form to update LLM provider and model; display current webhook URL Use Axios instance with JWT interceptor for all API calls Protect all routes with AuthContext; redirect unauthenticated users to /login ══ DEVOPS ══ Provide a docker-compose.yml with services: app (backend), frontend (Vite), mongo, redis Provide .env.example with all required keys documented Provide a comprehensive README.md with setup, ngrok webhook tunnel instructions, usage ══ OUTPUT FORMAT ══ Generate each file sequentially with its full path as a comment on line 1. Do not truncate any file. Do not use placeholder comments like // ... rest of file. After all files, output a "Setup Checklist" section in Markdown.

# 14. Appendix — Environment Variables

| Variable | Example Value | Description |
| --- | --- | --- |
| GITHUB_WEBHOOK_SECRET | whsec_abc123... | HMAC signing secret set in GitHub repo settings |
| GITHUB_TOKEN | ghp_xxxx... | GitHub PAT with repo + pull_request scopes |
| LLM_PROVIDER | anthropic | anthropic or openai |
| ANTHROPIC_API_KEY | sk-ant-... | Anthropic API key |
| OPENAI_API_KEY | sk-... | OpenAI API key (if provider = openai) |
| MONGO_URI | mongodb://localhost:27017/gitguard | MongoDB connection string |
| REDIS_URL | redis://localhost:6379 | Redis connection string |
| JWT_SECRET | super_secret_jwt_key | JWT signing secret (min 32 chars) |
| ADMIN_PASSWORD | changeme123 | Admin dashboard password |
| MAX_DIFF_TOKENS | 6000 | Max tokens sent to LLM |
| PORT | 4000 | Express server port |

— End of Document —